APPENDIX G · CHAPTER 2 ACTION TOOL GCC Stakeholder Intelligence Map SIM™ From Cost Centre to Value Engine · PMO-MVM™ · RUN PMO Consulting™ Four-Stage Stakeholder Engagement System for PMO Leaders in the GCC

How to Use This Tool

The PMO Stakeholder Intelligence Model™ (SIM™) is your Chapter 2 Action Tool. It transforms the cultural intelligence principles from the chapter into a structured, four-stage working system. Use it to map every stakeholder who can affect your PMO’s survival or success, build tailored engagement strategies for each, engineer early wins that pull sceptics toward adoption, and sustain executive sponsorship cycle after cycle.

| Stage 1 | Stage 2 | Stage 3 | Stage 4 |
| --- | --- | --- | --- |
| Read the Room Map every stakeholder before a single change is announced | Build the Case Craft a tailored value narrative for each stakeholder group | Create the Pull Design early wins that convert sceptics organically | Sustain the Commitment Keep sponsorship alive cycle after cycle with evidence |

| STAGE 1 | Read the Room Map every stakeholder before a single change is announced |
| --- | --- |

Complete this map before launching any PMO initiative, governance change, or service redesign. A stakeholder not mapped is a risk not managed. Update this map quarterly — dispositions shift, new stakeholders emerge, and the political landscape changes with leadership.

Disposition Reference Guide

| CHAMPION | Actively supports and advocates. Give them wins to own publicly. |
| --- | --- |
| BLOCKER | Actively resists. Find the real objection — not the stated one. Engage this week. |
| NEUTRAL | Watching and waiting. Convert before they drift toward blocking. |
| SILENT | Disengaged. Unknown risk — often underestimated. Probe gently. |

SIM™ Priority Scoring Model — How to Score Each Stakeholder

| Dimension | Value | Score | Rationale |
| --- | --- | --- | --- |
| Disposition Score | Blocker | 5 | Highest risk — recruits others to resistance |
|  | Neutral or Silent | 3 | Can go either way; convert before they drift |
|  | Champion | 1 | Already won; low priority for conversion effort |
| Influence Score | High Influence | 3 | Can unilaterally approve, block, or cancel the mandate |
|  | Medium Influence | 2 | Shapes opinion and resource allocation significantly |
|  | Low Influence | 1 | Implementers — important for adoption, not survival |
| Risk Score | High Risk | 3 | Ignoring could damage or kill the programme |
|  | Medium Risk | 2 | Could become a problem in 2–4 weeks |
|  | Low Risk | 1 | Unlikely to cause issues if temporarily deprioritised |

Priority Score = Disposition Score + Influence Score + Risk Score 9–11: CRITICAL — Engage this week · 7–8: HIGH — Engage within 5 days · 5–6: MODERATE — Next cycle · 3–4: LOW — Monitor monthly

Quick-Reference: Reading Influence vs Interest

Before scoring priority in detail, place each stakeholder on this grid for an immediate read on the right engagement posture. Use it alongside — not instead of — the SIM™ Priority Scoring Model below.

| Position | Engagement Posture |
| --- | --- |
| High influence · High interest | Partner closely — co-create, brief first, protect the relationship. |
| High influence · Low interest | Keep satisfied — concise, outcome-led updates; never let them be surprised. |
| Low influence · High interest | Keep informed — enlist as advocates and early feedback. |
| Low influence · Low interest | Monitor — light touch, revisit if their position shifts. |

READING GCC FACE-SAVING DYNAMICS

In hierarchy-sensitive, relationship-first cultures, disagreement is rarely stated directly. Score a stakeholder's true disposition from these signals, not just their words:

• Silence in a group setting often signals unresolved objection, not agreement — probe privately, one-to-one, before assuming Silent means Neutral.

• A stakeholder who delays rather than declines is usually managing how a "no" would be received, not genuinely undecided — treat as a soft Blocker.

• Never surface an objection publicly that was raised privately — escalate concerns through the same hierarchy the stakeholder used with you, preserving their standing.

Stage 1: Stakeholder Mapping Grid

Add every stakeholder who can affect the PMO’s mandate, budget, or credibility. Include formal sponsors, informal influencers, and potential blockers. Do not self-censor — an uncomfortable name on the map is far better than an undetected threat.

| Name | Role / Title | Influence (H/M/L) | Disposition Current | Disp. Target | Priority Score | Engagement Strategy |
| --- | --- | --- | --- | --- | --- | --- |

The stakeholder not on this map is your greatest risk. Map everyone — then decide who to engage first.

| STAGE 2 | Build the Case Craft a tailored value narrative for each stakeholder group |
| --- | --- |

PMO leaders who communicate the same value story to every stakeholder will win some and lose many. Each executive interprets value through the lens of their personal accountability. This stage ensures every stakeholder hears the story that resonates with their agenda — in their language.

Stakeholder Narrative Planner

For each key stakeholder, answer the three questions below. Use these answers to craft the personalised opening for every governance conversation, status briefing, and one-to-one meeting.

Stakeholder 1 — Name / Role: ________________________________

What does this stakeholder measure their success by? (their KPIs, their accountability to those above them)

What is their biggest fear about the PMO? (the real concern, not the stated objection)

What single PMO outcome would make them look good to their own senior leadership?

Your tailored opening statement when you next meet them:

Stakeholder 2 — Name / Role: ________________________________

What does this stakeholder measure their success by? (their KPIs, their accountability to those above them)

What is their biggest fear about the PMO? (the real concern, not the stated objection)

What single PMO outcome would make them look good to their own senior leadership?

Your tailored opening statement when you next meet them:

Stakeholder 3 — Name / Role: ________________________________

What does this stakeholder measure their success by? (their KPIs, their accountability to those above them)

What is their biggest fear about the PMO? (the real concern, not the stated objection)

What single PMO outcome would make them look good to their own senior leadership?

Your tailored opening statement when you next meet them:

Stakeholder 4 — Name / Role: ________________________________

What does this stakeholder measure their success by? (their KPIs, their accountability to those above them)

What is their biggest fear about the PMO? (the real concern, not the stated objection)

What single PMO outcome would make them look good to their own senior leadership?

Your tailored opening statement when you next meet them:

The Three-Move Fear Reframe

When a stakeholder raises an objection, use the three-move sequence below. Do not defend the PMO. Acknowledge the concern, reframe it as a shared problem, and anchor the solution in evidence.

| Move | The Move | What to Say (Template) | Your Version |
| --- | --- | --- | --- |
| 1 | Acknowledge | ‘You are right that [concern] is a real risk. I have heard this from others too.’ |  |
| 2 | Reframe | ‘The question I am trying to solve is not whether the PMO adds work — it is how we make your team’s work more visible to leadership.’ |  |
| 3 | Anchor | ‘In [reference organisation], this approach reduced [metric] by [X%] within 90 days. Let me show you what that looked like.’ |  |

PMO SCEPTIC CONVERSION PLAN A structured plan for converting your three highest-priority blockers or sceptics

Identify your three most critical sceptics — the stakeholders whose opposition is most likely to limit your PMO’s mandate, budget, or authority. Complete one conversion plan per sceptic. Revisit weekly and update the status column as dispositions shift.

| Sceptic 1 Name / Role: ________________________________ Current Disposition: ______________ Priority Score: ______ |  |
| --- | --- |
| Stated Objection | (What they say out loud) |
| Real Objection | (The underlying fear or self-interest driving resistance) |
| What They Need to See | (The evidence, outcome, or experience that would shift their stance) |
| Three-Step Conversion Sequence | Step 1 (This Week): Step 2 (Week 2–3): Step 3 (Week 4+): |
| Early Win Designed for This Sceptic | (A specific visible outcome, deliverable, or demonstration within 14 days) |
| Success Measure | (How will you know they have moved from Blocker/Neutral to Neutral/Champion?) |
| Status Update (Date / Note) |  |

| Sceptic 2 Name / Role: ________________________________ Current Disposition: ______________ Priority Score: ______ |  |
| --- | --- |
| Stated Objection | (What they say out loud) |
| Real Objection | (The underlying fear or self-interest driving resistance) |
| What They Need to See | (The evidence, outcome, or experience that would shift their stance) |
| Three-Step Conversion Sequence | Step 1 (This Week): Step 2 (Week 2–3): Step 3 (Week 4+): |
| Early Win Designed for This Sceptic | (A specific visible outcome, deliverable, or demonstration within 14 days) |
| Success Measure | (How will you know they have moved from Blocker/Neutral to Neutral/Champion?) |
| Status Update (Date / Note) |  |

| Sceptic 3 Name / Role: ________________________________ Current Disposition: ______________ Priority Score: ______ |  |
| --- | --- |
| Stated Objection | (What they say out loud) |
| Real Objection | (The underlying fear or self-interest driving resistance) |
| What They Need to See | (The evidence, outcome, or experience that would shift their stance) |
| Three-Step Conversion Sequence | Step 1 (This Week): Step 2 (Week 2–3): Step 3 (Week 4+): |
| Early Win Designed for This Sceptic | (A specific visible outcome, deliverable, or demonstration within 14 days) |
| Success Measure | (How will you know they have moved from Blocker/Neutral to Neutral/Champion?) |
| Status Update (Date / Note) |  |

Do not wait for sceptics to come to you. Design the win that changes their mind — then deliver it before they ask.

| STAGE 3 | Create the Pull Design early wins that convert sceptics organically, without pushing |
| --- | --- |

A push strategy says: ‘Here is the PMO’s value — please believe us.’ A pull strategy says: ‘Here is something useful — let us show you.’ GCC executive sponsors respond to evidence, not assertions. Design wins that are visible, fast, and connected to what the stakeholder already cares about.

Early Win Planner — 90-Day Pull Sequence

Plan a minimum of three early wins for your first 90 days. Each win must be: (a) completable within the stated timeframe, (b) directly connected to a specific stakeholder’s concern, and (c) producing a visible output the stakeholder can point to.

| Week | Target Stakeholder | The Early Win (What you will deliver) | Visible Output (What they can see / share) | Disposition Shift Expected | Status / Outcome |
| --- | --- | --- | --- | --- | --- |
| 1–2 |  |  |  |  |  |
| 3–4 |  |  |  |  |  |
| 5–6 |  |  |  |  |  |
| 7–8 |  |  |  |  |  |
| 9–10 |  |  |  |  |  |
| 11–12 |  |  |  |  |  |

Common Early Win Types for GCC PMO Leaders

| Early Win Type | What It Looks Like | Best Stakeholder Target |
| --- | --- | --- |
| Decision Acceleration Pack | Replace a 90-minute status meeting with a 1-page pre-read that runs in 35 minutes | CEO / Director-General |
| Risk Surfacing Brief | Unsolicited Monday morning 1-page risk brief. Delivered before they asked for it. | Head of Delivery / COO |
| Benefits Ownership Map | Every portfolio initiative now has a named benefit owner and a baseline | CFO / Finance Director |
| Portfolio Visibility Dashboard | A single view of all active projects, status, and strategic alignment | Executive Sponsor |
| Strategic Alignment Map | Portfolio mapped to national vision / corporate strategy with gaps identified | Minister / Director-General |
| Governance Simplification | Governance process reduced from 5 steps to 3 without reducing rigour | Head of PMO / Delivery Teams |

| STAGE 4 | Sustain the Commitment Sponsorship does not renew itself — build the engine that keeps it alive |
| --- | --- |

The PMO that wins the room in Month 1 but becomes invisible by Month 6 will not survive Year 2. The Sponsorship Decay Curve is predictable. This stage interrupts it — by keeping value evidence visible, detecting decay signals early, and re-earning commitment before it is lost.

The Five Sponsorship Decay Signals

If you observe any of the following behaviours from a key sponsor, act immediately. By the time decay is visible to others, you are already in recovery mode.

| Decay Signal | What It Looks Like | Urgency | Immediate Response |
| --- | --- | --- | --- |
| Delegation | Sponsor sends a deputy to meetings they used to attend personally | Amber | Request a 1-on-1. Ask directly: ‘Are we still aligned?' |
| Shorter Responses | Emails become briefer. Questions stop. Replies become one line. | Amber | Send a Value Evidence Brief. Give them something to engage with. |
| Missed Commitments | Actions agreed in meetings are not followed through | Red | Escalate. This is a trust signal — not a diary issue. |
| Competitive Narrative | Sponsor mentions alternative approaches or vendors | Red | Immediate 1-on-1. Address the alternative directly and confidently. |
| Budget Questions | ‘What are we getting for this?’ starts appearing in conversations | Critical | You are already late. Run an emergency value evidence session this week. |

Sponsor Confidence Tracker™

Complete this tracker monthly for every key sponsor. Score their commitment level on the 1–5 scale, note any decay signals observed, and record the renewal action you have planned or completed. The goal is not a high score — it is a consistent trend. A downward trend at Month 3 is an early warning you can act on.

| Score | Level | Definition |
| --- | --- | --- |
| 5 | Active Champion | Advocates publicly. Attends personally. References PMO in upward reporting. |
| 4 | Active Supporter | Engaged. Attends. Responds to value evidence. Does not yet advocate unprompted. |
| 3 | Passive Supporter | Accepts PMO. Attends occasionally. Does not block. Needs evidence to re-engage. |
| 2 | Disengaged | Delegates attendance. Brief responses. No visible engagement. Decay beginning. |
| 1 | At Risk | Missing from meetings. No responses. PMO not referenced. Intervention required. |

Monthly Sponsor Confidence Tracker — Working Grid

| Sponsor Name / Role | M1 Score | M2 Score | M3 Score | M4 Score | M5 Score | M6 Score | Decay Signals Observed / Renewal Action |
| --- | --- | --- | --- | --- | --- | --- | --- |

Commitment Renewal Cadence

| Frequency | Action | Purpose |
| --- | --- | --- |
| Weekly | Update Sponsor Confidence Tracker. Score each sponsor 1–5. | Catch decay at the earliest signal before it becomes visible to others. |
| Monthly | Send a Value Evidence Brief to every Active and Passive sponsor. | Keep value front of mind. Never let them forget what the PMO is delivering. |
| Quarterly | Conduct a full SIM™ Stage 1 refresh. Re-map all stakeholders. | Dispositions shift. New stakeholders emerge. The map must stay current. |
| Annually | Run a full SIM™ Annual Review. Reset the engagement strategy. | Sponsorship earned in Year 1 does not automatically transfer to Year 2. |

A sponsor who cannot articulate the PMO’s value at budget time has not forgotten it. You stopped making it visible. The Sponsor Confidence Tracker™ is the discipline that ensures you never stop.

SIM™ Integration with the PMO-MVM™ Five-Step System

The SIM™ is the stakeholder intelligence layer that runs beneath and alongside every stage of the PMO-MVM™. It is not a standalone tool — it is the human architecture on which the technical architecture is built.

| PMO-MVM™ Step | SIM™ Stage | How They Connect |
| --- | --- | --- |
| Step 1 — Build the Powerhouse Foundation (SMPE™) | Stage 1: Read the Room | SIM™ Stage 1 feeds directly into SMPE™ — the stakeholder map IS the credibility baseline. Your personal readiness and your political readiness are built simultaneously. |
| Step 2 — Scan the Organisation for Value Delivery | Stage 2: Build the Case | As value leaks and priorities are discovered in the Scan, SIM™ Stage 2 translates those findings into stakeholder-specific narratives. The discovery becomes a story that lands. |
| Step 3 — Design High-Value PMO Solutions | Stages 1+2 | The stakeholder map and narrative engine inform which services to prioritise. Design decisions are made with stakeholder politics in mind — not just capability. |
| Step 4 — Plan PMO Value Delivery (90-Day Sprint™) | Stage 3: Create the Pull | SIM™ Stage 3 sequences early wins within the 90-Day Sprint™. Every milestone is mapped to a stakeholder conversion. The Sprint™ is not just a delivery plan — it is a political momentum plan. |
| Step 5 — Launch, Adapt, and Scale | Stage 4: Sustain | As the PMO scales, SIM™ Stage 4 keeps sponsorship alive. Value evidence loops and commitment tracking ensure scaling happens with advocates, not against resistance. |

The Room You Walk Into Is the Room You Designed. Map it. Build the case. Create the pull. Sustain the commitment. PMO Stakeholder Intelligence Model™ (SIM™) · PMO-MVM™ · RUN PMO Consulting™ · © 2026 Ahmed Jadelrab