FROM COST CENTRE TO VALUE ENGINE · PMO-MVM™ Chapter 8 Action Tool PMO Value Operating System Quick-Reference Card A one-page distillation of Step 5's complete operating system — for the desk or wall. Not a substitute for the chapter; a working reference once you've read it.

The Three-Phase Launch Sequence

| Phase | Days | Core Objective |
| --- | --- | --- |
| 1 — Ignite | 1–30 | Establish proof of relevance: launch 1–2 visible services, set baselines in Week 1, publish the first EVP™ in Week 1, complete the first sponsor one-to-one before Day 30. |
| 2 — Build | 31–60 | Add capacity only after Phase 1 has produced evidence. Complete portfolio prioritisation by Day 60. Publish the first monthly value snapshot. |
| 3 — Prove | 61–90 | Present 2–3 evidenced early wins. Activate the PMO Scorecard™. Deliver the Day 90 Impact Report with a request for the 12-month roadmap endorsement. |

The Weekly EVP™ — Four Non-Negotiable Elements

• Value narrative — before, now, trend, financial implication (a sentence, not a table). • Top risk — one risk only, named, owned, dated. • Decision ask — the specific decision needed this week, owner named, date named, cost of delay named. • Trend and implication — what the current trajectory costs vs. what correction returns.

The Five Operating Assets (Held at Day 90)

| Asset | What It Is |
| --- | --- |
| MVP Launch Playbook™ | The three-phase launch sequence. |
| Early Wins Tracker™ | Sprint results as sponsor-ready narratives. |
| PMO Scorecard™ | 10–12 outcome-focused measures across five dimensions. |
| Weekly EVP™ | Decision-grade intelligence, every Monday, without exception. |
| Evolution Roadmap | The continuous-improvement system for what's next. |

OPEN NAMING ITEM — CARRIED FORWARD The PMO Scorecard™ above uses five dimensions (Delivery Health, Value Realisation, Portfolio Alignment, Stakeholder Confidence, Capability Maturity) that differ from the book's primary five value dimensions used in Appendix B and elsewhere (Strategic Alignment, Delivery Confidence, Portfolio Visibility, Stakeholder Trust, Execution Velocity). Reconcile which set is canonical before print.

Operating Rhythm

Weekly EVP™  ·  Fortnightly sprint check-in  ·  Monthly portfolio health review  ·  Monthly value snapshot  ·  Quarterly recommendation pack  ·  Annual PMO Value Report  ·  Annual maturity assessment  ·  Annual sponsor mandate review and renewal

Six Signals a PMO Has Reached Permanence

• Sponsor references PMO data in their own executive presentations, unprompted. • Leadership asks the PMO for input before portfolio decisions, not after. • PMO budget is defended by the sponsor at executive level, not questioned. • New strategic initiatives are automatically routed through PMO governance. • PMO is invited to strategic planning sessions, not just delivery meetings. • When asked if the org can afford the PMO, the sponsor's answer is: “can we afford not to?”

From Cost Centre to Value Engine  ·  PMO-MVM™ Chapter 8 Action Tool  ·  RUN PMO Consulting™