FROM COST CENTRE TO VALUE ENGINE · PMO-MVM™ Appendix C · The 90-Day Value Proof Sprint™ Runbook Chapter 7 Action Tool · Step 4: Building the Evidence Trail · RUN PMO Consulting™

HOW TO USE THIS TOOL Complete one section per phase. Fill in owner names before the sprint begins — not after. Every deliverable must have a named owner. Every success signal must be agreed with your executive sponsor. This planner is not a status report. It is a commitment device.

SECTION 1 — SPRINT OVERVIEW

| Sprint Start Date | Sprint End Date (Day 90) | Executive Sponsor | PMO Lead |
| --- | --- | --- | --- |
| Portfolio Slice Selected | Strategic Mandate / Priority Connected To | Primary Value Objective (What must shift in 90 days?) | Baseline Metric (Where are we today?) |

| PHASE 01 | Days 1–30 Clarity Sprint | Diagnose · Map · Baseline · Align |
| --- | --- | --- |

| KEY FOCUS AREAS | KEY DELIVERABLES | SUCCESS SIGNALS |
| --- | --- | --- |
| → Map current PMO value output: what is delivered vs what leadership can see → Identify the top 3 gaps between what leadership needs and what the PMO provides → Assess executive confidence: trust signals, decision patterns, escalation frequency → Understand portfolio health: which initiatives are on track vs masking delays → Define the first MVP direction: what to deliver first to earn trust fast → Complete first sponsor one-to-one: listen before you report | ✓ PMO value visibility map (1 page) ✓ Top 3 executive trust gaps documented ✓ Portfolio health snapshot produced ✓ First MVPdirection agreed with sponsor ✓ Stakeholder appetite scan completed ✓ Sprint dashboard launched ✓ First Weekly EVP™ published (even if data is directional) ✓ Baseline metrics set for all 3 services | ◉ Sponsor has received and commented on the first EVP™ ◉ Top 3 trust gaps are named — not assumed ◉ You know which ONE decision your sponsor needs to make in the next 30 days ◉ Portfolio baseline is documented and dated ◉ Sponsor has agreed the metrics before measurement begins |

| Sprint Owner | Key Stakeholders to Brief | Phase Sign-Off (Sponsor Signature) |
| --- | --- | --- |

| PHASE 02 | Days 31–60 Trust Accelerator | Design · Build · Measure · Show Movement |
| --- | --- | --- |

| KEY FOCUS AREAS | KEY DELIVERABLES | SUCCESS SIGNALS |
| --- | --- | --- |
| → Add services 2 and 3 — ONLY after service 1 has one evidenced output → Run first portfolio prioritisation session: present scored output to leadership → Build outcome-driven executive visibility: decision-grade dashboards, not activity reports → Establish governance model: lightweight, executive-friendly, accountability-clear → Design portfolio prioritisation logic: what gets funded, paused, or stopped → Publish first monthly value snapshot: one page, value since Day 1 | ✓ First portfolio prioritisation output delivered to Portfolio Board ✓ Executive dashboard blueprint live ✓ Service model operational for services 2 and 3 ✓ Governance model in use — first board meeting with PMO intelligence ✓ Monthly Value Snapshot published (one page: value since Day 1) ✓ Benefits realisation tracking active (even directional) ✓ Weekly EVP™ rhythm established and running ✓ First early win candidate identified and evidenced | ◉ Sponsor shares EVP™ with a peer — unprompted ◉ One portfolio decision is directly informed by PMO intelligence ◉ PMO output is referenced in at least one governance meeting ◉ Benefits realisation gap has been quantified ◉ At least one early win candidate has a baseline, a target, and an evidence source |

| Sprint Owner | Key Stakeholders to Brief | Phase Sign-Off (Sponsor Signature) |
| --- | --- | --- |

| PHASE 03 | Days 61–90 Value Anchor | Prove · Present · Secure · Scale |
| --- | --- | --- |

| KEY FOCUS AREAS | KEY DELIVERABLES | SUCCESS SIGNALS |
| --- | --- | --- |
| → Present 2–3 measurable early wins to sponsor in executive language (with evidence) → Activate PMO Scorecard™: publish and review with governance board → Deliver Day 90 Impact Report: value movement, decisions accelerated, risks mitigated → Secure sponsor endorsement for the 12-month roadmap → Build the momentum flywheel: early wins → trust → budget → scaling → Establish the scale plan: what to expand, optimise, and add next | ✓ 2–3 measurable early wins delivered and documented ✓ PMO Scorecard™ live and reviewed with governance board ✓ Day 90 Impact Report presented at formal sponsor meeting ✓ 12-month roadmap drafted and ready for sponsor approval ✓ Early Wins Tracker completed (all 6 fields per win) ✓ Sponsor endorsement on record ✓ Scale plan agreed: what expands in Q2 | ◉ Sponsor uses the word "value" when describing the PMO to a peer — unprompted ◉ 12-month roadmap is approved and team resource is confirmed ◉ PMO is cited in board or senior leadership minutes as a source of intelligence ◉ At least one organisational decision in the last 30 days was directly enabled by PMO data ◉ PMO moves from provisional to permanent |

| Sprint Owner | Key Stakeholders to Brief | Phase Sign-Off (Sponsor Signature) |
| --- | --- | --- |

SECTION 2 — MEASUREMENT CADENCE

Rule: Every cadence item must have a named owner and a named recipient before the sprint begins. If it does not have an owner, it will not happen.

| Cadence | What Is Produced | Who Produces It | Who Receives It | The Test |
| --- | --- | --- | --- | --- |
| WEEKLY | Executive Value Page™ (EVP™) One page · Four elements: Value baseline vs current · Trend · Top risk · Decision ask | [PMO Lead] | [Executive Sponsor] [Portfolio Governance Chair] | "Is my sponsor making a decision from this page?" If no — redesign it. |
| FORTNIGHTLY | Sprint Review Update Progress against sprint objective · Proof point status · Blockers requiring sponsor input · Next sprint preview | [Sprint Owner] | [Executive Sponsor] [Key Stakeholders] | "Can the sponsor see one visible output from the last two weeks?" |
| MONTHLY | Value Snapshot One page: value movement since Day 1 · Benefits realised · Decisions made · Risks mitigated · Early win narrative | [PMO Lead] | [Sponsor] [Portfolio Board] | "Does this page tell the value story from baseline to today in under 2 minutes?" |
| QUARTERLY | PMO Scorecard™ + Day 90 Impact Report Five dimensions: Delivery Health · Value Realisation · Portfolio Alignment · Stakeholder Confidence · Capability Maturity | [PMO Director] | [Executive Sponsor] [Board / C-Suite] | "Is the PMO cited in governance minutes as a source of business intelligence?" |
| ONGOING | Decision Tracker Every decision request made to sponsor: named decision · named owner · proposed date · outcome | [EVP™ Author] | [Sponsor] [PMO Record] | "Every decision the PMO needed in the last 30 days — was it made on time?" |

SECTION 3 — EARLY WINS IDENTIFICATION

THE FLYWHEEL PRINCIPLE™ Early wins earn trust · Trust earns budget · Budget enables scaling · Scaling produces more wins

An early win is not an activity completed. It is a business outcome produced — one that your sponsor can point to, reference in their own leadership conversations, and use as evidence that the PMO investment is returning value.

| FIELD | EARLY WIN 1 | EARLY WIN 2 | EARLY WIN 3 |
| --- | --- | --- | --- |
| WIN TITLE / INITIATIVE What initiative or portfolio slice is this win linked to? |  |  |  |
| BASELINE Where was the metric BEFORE the PMO intervened? Specific · Dated · Sourced. |  |  |  |
| TARGET (Committed to Sponsor) The number you committed to move this metric to by Day 90. |  |  |  |
| ACHIEVED Where the metric actually moved to. If exceeded — show the delta. If missed — show trajectory. |  |  |  |
| EVIDENCE Source confirming the result: governance minute · signed report · dashboard screenshot · sponsor statement. |  |  |  |
| NARRATIVE HEADLINE One sentence in sponsor language. Not "PMO completed the model" — but "PMO intelligence enabled the Board to stop two projects, freeing AED X." |  |  |  |
| NEXT SCALING MOVE What does success here look like at Month 6? At Month 12? Name it now. |  |  |  |

SECTION 4 — DAY 90 CHECKPOINT

| CHECKPOINT ITEM | YOUR EVIDENCE / NOTES |
| --- | --- |
| Value Movement | Primary value metric movement since baseline — the story from X to Y with financial implication. |
| Decisions Accelerated | List every decision the PMO intelligence enabled or accelerated. Named decision · Named date · Named owner. |
| Risks Identified and Mitigated | Every risk surfaced by PMO intelligence before it became a crisis. What was the potential financial exposure? |
| Executive Confidence Shift | How has the sponsor's perception of the PMO changed? What evidence supports this? (Meeting references, EVP responses, unprompted shares) |
| 12-Month Roadmap: Ready for Approval? | ☐ Yes — roadmap is complete, capacity-confirmed, and decision points are named. ☐ Not yet — gaps to close: ________________________________ |
| Sponsor Sign-Off | Sponsor name: _______________________ Date: _____________ Signature: _______________________ |

WHAT COMES NEXT The Day 90 Impact Report earns one specific conversation: approval of the 12-Month Value Acceleration Roadmap™. Present it at a formal sponsor meeting. Secure the endorsement. Then move to Chapter 8 — Step 5: Launch, Adapt, and Scale. © RUN PMO Consulting™ · PMO-MVM™ · From Cost Centre to Value Engine · Chapter 7 Action Tool · runpmoconsulting.com